Profield AI-v1.0

Test Plan Document

Revison History Version Number; Date; Contributor; Description. V1.0; 30-07-2020; Mr.Sam.

TABLE OF CONTENTS

1	INTRODUCTION	3

1.1	SCOPE	3

1.1.1	IN SCOPE	3

1.1.2	OUT OF SCOPE	3

1.2	OBJECTIVE	3

2	ROLES AND RESPONSIBILITIES	4

3	TEST METHODOLOGY	4

3.1	USABILITY TESTING	4

3.2	UNIT TESTING	4

3.3	INTEGRATION TESTING	4

3.4	ITERATION/REGRESSION TESTING	5

3.5	FINAL RELEASE TESTING	5

3.5.1	TESTING COMPLETENESS CRITERIA	5

3.6	TEST LEVELS	5

3.6.1	BUILD TESTS	5

3.6.1.1	LEVEL 1 - BUILD ACCEPTANCE TESTS	6

3.6.1.2	LEVEL 2 - BUG REGRESSION TESTING	6

3.7	BUG REGRESSION	6

4	TEST DELIVERABLES	6

4.1	DELIVERABLES	6

4.1.1	TEST PLAN	6

4.1.2	TEST CASES	6

4.1.3	TEST RESULT REPORT	7

5	BUG SEVERITY AND PRIORITY DEFINITION	7

5.1.1	SEVERITY LIST	7

5.1.2	PRIORITY LIST	7

5.2	RESOURCE & ENVIRONMENT NEEDS	8

5.3	TESTING TOOLS	8

5.4	TEST ENVIRONMENT	8

5.4.1	HARDWARE	8

5.4.2	SOFTWARE	8

# INTRODUCTION

Profield AI/ML is developed for Profield Corporation, Japan. The AI system will allow users to provide the scanned images of the catalog and identify the images of the individual product and its details such as product name, description and price. The users will be able to view the details of every image and verify the items with its name and its image and the other details. If any discrepancy is identified, he/she should be able to modify the desired product name and color and then save it to the database.

## SCOPE

It includes in scope features and out of scope features. Scope defines the extent of the testing process.

### IN SCOPE

Scope defines the features, functional or non-functional requirements of the software that will be tested. For Profield AI application the in scope features are given below.

- Performance testing.

### OUT OF SCOPE

Out of Scope defines the features, functional or non-functional requirements of the software that will not be tested. For Profield AI application the in scope features are given below.

- Problems related to smart filters or virus scanners, e.g. blocking the execution of apps.

## OBJECTIVE

Test Objective is the overall goal and achievement of the test execution. The objective of the testing is finding as many software defects as possible; ensure that the software under test is bug free before release.

# ROLES AND RESPONSIBILITIES

This section provides a detailed description of the Roles and responsibilities of different team members in the testing team.

| Member | Responsibilities |
| --- | --- |
| Test manager | - Manage the whole project - Define project directions - Acquire appropriate resources |
| Tester | - Identifying and describing appropriate test techniques/tools/automation architecture. - Execute the tests, Log results, Report the defects. |
| Developer in Test | Implement the test cases, test program, test suite etc. |

# TEST METHODOLOGY

Software Testing Methodology is defined as strategies and testing types used to certify that the Application Under Test meets client expectations. Examples of Testing Methodologies are Unit Testing, Integration Testing, System Testing, Performance Testing etc. A test strategy is an outline that describes the testing approach of the software development cycle. The purpose of a test strategy is to provide a rational deduction from organizational, high-level objectives to actual test activities to meet those objectives from a quality assurance perspective.

## USABILITY TESTING

The purpose of usability testing is to ensure that the new components and features will function in a manner that is acceptable to the customer. Development will typically create a non-functioning prototype of the UI components to evaluate the proposed design.  Usability testing can be coordinated by testing, but actual testing must be performed by non-testers.  Testing will review the findings and provide the project team with its evaluation of the impact these changes will have on the testing process and to the project as a whole.

## UNIT TESTING

Unit Testing is conducted by the Developer during code development process to ensure that proper functionality and code coverage have been achieved by each developer both during coding and in preparation for acceptance into iterations testing.

## INTEGRATION TESTING

Integration testing is the phase in software testing in which individual software modules are combined and tested as a group. Integration testing is conducted to evaluate the compliance of a system or component with specified functional requirements. It occurs after unit testing. In Profield AI application we had done integration testing by first building a model with a single pdf page and then by incrementing the pdf pages and testing.

## ITERATION/REGRESSION TESTING

During the repeated cycles of identifying bugs and taking receipt of new builds (containing bug fix code changes), there are several processes which are common to this phase across all projects.  These include the various types of tests: functionality, performance, stress, configuration, etc.  There is also the process of communicating results from testing and ensuring that new drops/iterations contain stable fixes (regression).  The project should plan for a minimum of 2-3 cycles of testing (drops/iterations of new builds).

## FINAL RELEASE TESTING

Testing team with end-users participates in this milestone process as well by providing confirmation feedback on new issues uncovered, and input based on identical or similar issues detected earlier.  The intention is to verify that the product is ready for distribution, acceptable to the customer and iron out potential operational issues. Assuming critical bugs are resolved during previous iterations testing- Throughout the Final Release test cycle, bug fixes will be focused on minor and trivial bugs.  Testing will continue its process of verifying the stability of the application through regression testing (existing known bugs, as well as existing test cases). The milestone target of this phase is to establish that the application under test has reached a level of stability, appropriate for its usage, that it can be released to the end users.

### TESTING COMPLETENESS CRITERIA

Release for production can occur only after the successful completion of the application under test throughout all of the phases and milestones previously discussed above. The milestone target is to place the release/app (build) into production after it has been shown that the app has reached a level of stability that meets or exceeds the client expectations as defined in the SRS.

The internal testing from our part is completed and fixed the bugs found. The next level of testing is done from the customer's part after delivering the product. That testing is considered as the final testing.

## TEST LEVELS

Testing of an application can be broken down into three primary categories and several sub-levels.

### BUILD TESTS

This section describes the testing process in the project build. We are going to test two levels of testing process in the project build.

#### LEVEL 1 - BUILD ACCEPTANCE TESTS

Build Acceptance Tests should take less than 2-3 hours to complete (15 minutes is typical).  These test cases simply ensure that the application can be run on a system successfully.  The objective is to determine if further testing is possible. If any Level 1 test case fails, the build is returned to developers un-tested.

#### LEVEL 2 - BUG REGRESSION TESTING

Every bug that was “Open” during the previous build, but marked as “Fixed, Needs Re-Testing” for the current build under test, will need to be regressed, or re-tested.  Once the smoke test is completed, all resolved bugs need to be regressed.  It should take between 5 minutes to 1 hour to regress most bugs.

## BUG REGRESSION

Bug Regression will be a central tenant throughout all testing phases.  All bugs that are resolved as “Fixed, Needs Re-Testing” will be regressed when the Testing team is notified of the new drop containing the fixes.  When a bug passes regression it will be considered “Closed, Fixed”.  If a bug fails regression, adopters testing team will notify development team. The Test Lead will be responsible for tracking and reporting to development and product management the status of regression testing.

# TEST DELIVERABLES

Testing will provide specific deliverables during the project.  These deliverables fall into three basic categories: Documents, Test Cases / Bug Write-ups, and Reports.

## DELIVERABLES

Deliverables are process driven and should be produced during the testing lifecycle. Certain deliverables should be delivered as part of test validation. Deliverables of testing process of Profield AI application are given below.

### TEST PLAN

The Test Plan identifies the details of the test approach, identifying the associated test case areas within the specific product for this release cycle.

The purpose of the Test Plan document is to:

- Specify the approach that Testing will use to test the product, and the deliverables.

- Indicate the contact persons responsible for various areas of the project.

- Identify risks and contingency plans that may impact the testing of the product.

- Specify criteria for acceptance of development drops to testing (of builds).

### TEST CASES

A Test case is a set of conditions or variables under which a tester will determine whether a system under test satisfies requirements or works correctly. The process of developing test cases can also help find problems in the requirements or design of an application.

### TEST RESULT REPORT

Document that records data obtained from an experiment of evaluation in an organized manner, describes the environmental or operating conditions, and shows the comparison of test results with test objectives.

# BUG SEVERITY AND PRIORITY DEFINITION

Bug Severity and Priority fields are both very important for categorizing bugs and prioritizing if and when the bugs will be fixed.  The bug Severity and Priority levels will be defined as outlined in the following tables below.  Testing will assign a severity level to all bugs.  The Test Lead will be responsible to see that a correct severity level is assigned to each bug.

### SEVERITY LIST

The tester enters a bug with the status into the test result report and also informs the development team.

| Severity ID | Severity Level | Severity Description |
| --- | --- | --- |
| 1 | Critical | The module/product crashes or the bug causes non-recoverable conditions. System crashes, GP Faults, or database or file corruption, or potential data loss, program hangs requiring reboot are all examples of a Sev. 1 bug. |
| 2 | High | Major system component unusable due to failure or incorrect functionality. Sev. 2 bugs cause serious problems such as a lack of functionality, or insufficient or unclear error messages that can have a major impact to the user, prevents other areas of the app from being tested, etc. Sev. 2 bugs can have a work around, but the work around is inconvenient or difficult. |
| 3 | Medium | Incorrect functionality of component or process. There is a simple work around for the bug if it is Sev. 3. |
| 4 | Minor | Documentation errors or signed off severity 3 bugs. |

### PRIORITY LIST

Priority of the problems found during the test process is given below.

| Priority ID | Priority Level | Priority Description |
| --- | --- | --- |
| 5 | Must Fix | This bug must be fixed immediately; the product cannot ship with this bug. |
| 4 | Should Fix | These are important problems that should be fixed as soon as possible. It would be an embarrassment to the company if this bug shipped. |
| 3 | Fix When Have Time | The problem should be fixed within the time available. If the bug does not delay shipping date, then fix it. |
| 2 | Low Priority | It is not important (at this time) that these bugs be addressed. Fix these bugs after all other bugs have been fixed. |
| 1 | Trivial | Enhancements/ Good to have features incorporated- just are out of the current scope. |

## RESOURCE & ENVIRONMENT NEEDS

This section describes about the resource and environmental needs of Profield AI application

## TESTING TOOLS

Tools from a software testing context can be defined as a product that supports one or more test activities right from planning, requirements, creating a build, test execution, defect logging and test analysis.

| Sl.No | Tool | Used for |
| --- | --- | --- |
| 1 | M.S Excel | Creating test cases, test result report |
| 2 | M.S Word | Create test plan |

## TEST ENVIRONMENT

A testing environment is a setup of software and hardware on which the testing team is going to execute test cases. The test environment consists of real business and user environment, as well as physical environments, such as server, front end running environment.

### HARDWARE

For testing Profield AI application a high end system with gpu support is preferred.

- Laptop/Desktop ( Windows/Linux with 8GB RAM(16GB RAM and GPU preferred)

### SOFTWARE

In addition to the application and any other customer specified software, the following list of software should be considered

- Python verision : 3.6

- Tensorflow : Tensorflow 1.15.0

- OS : Windows/ Linux

- Keras : Keras 2.1.5

- OpenCV :OpenCV  4.0.0 or above

- MS Office : 2007 or above

- Pillow : Pillow 7.1.1 or above