Profield AI-v1.0

Project Closure Report

Revision History

| Version Number | Date | Contributor | Description |
| --- | --- | --- | --- |
| V1.0 | 30-07-2020 | Blessy,Berlin and Amal |  |

Contents

1.	Project Overview	3

1.1 Brief Description	3

1.2  Project Summary	3

1.3 Main Stakeholders	3

2.	Project Performance	4

2.1 Project Schedule Performance	4

3.	Milestone & Deliverable Performance	4

4.	Defects Reported	4

5.	Best Practices	4

6.	Lessons Learned	4

7.	Risk Management	5

8.	Maintenance	5

9.	Conclusion	5

10. Appendices	5

# Project Overview

### 1.1 Brief Description

Profield AI/ML is an AI application system created for The Profield Corporation, Japan. The AI system will allow users to provide the scanned images of the catalog and identify the images of the individual product and its details such as product name, description and price. The users will be able to view the details of every image and verify the items with its name and its image and the other details. If any discrepancy is identified, he/she should be able to modify the desired product name and color and then save it to the database.

This system includes two modules:

Object Detection and Localization: The functionality of this module is to identify individual images from a catalog along with its location. The images given for training will be detected.

Text Extraction: The text and table details with in a catalog will be detected along with the price and further extracted to a text file with the required format.

### 1.2  Project Summary

| PROJECT CODE |  |
| --- | --- |
| PROJECT NAME | Profield AI v1.0 |
| START DATE | 18-Feb-2020 |
| END DATE | 30-June-2020 |
| TEAM SIZE | 4 |

### 1.3 Main Stakeholders

| ROLE | NAME | EMAIL |
| --- | --- | --- |
| Customer Contact Person | HIROSHI UENO | hiroshi_u@profield.jp |
| Project Manager | MOHANDAS P M | mohandas@indocosmo.com |
| Project Lead | SURAJ PRABHAKARAN | suraj.prabhakaran@indocosmo.com |
| QC Manager | SAM | sam@indocosmo.com |

# Project Performance

### 2.1 Project Schedule Performance

| Planned Start Date | 18-Feb-2020 |
| --- | --- |
| Planned End Date | 31-May-2020 |
| Actual Start Date | 18-Feb-2020 |
| Actual End Date | 30-June-2020 |

# Milestone & Deliverable Performance

| # | Deliverable | Planned Target Date | Actual Delivery Date | Delay in Days | Total Defects Reported | No. of Major Defects |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Object detection and localization | 31-May -2020 | 30-June -2020 | 30 | 0 | 0 |
| 2 | Text extraction | 30-June -2020 | 30-June -2020 | 0 | 0 | 0 |

# Defects Reported

| Total Bugs Reported (Internal Testing Team) |  |
| --- | --- |

# Best Practices

Project Management Tool: Redmine

# Lessons Learned

Machine learning technology using various python libraries like tensorflow, keras,opencv etc for object detection text detection and extraction from product catalogue.

# Risk Management

| Risk Occurred | Risk Severity (L:Low, M:Medium, H:High) | Mitigation action or Contingency actions taken | Effectiveness of action taken |
| --- | --- | --- | --- |
| During dataset training, there was a memory issue for individual PCs as large memory was consumed. | High | Reduced the batch size and trained the entire dataset in the cloud. | Memory issue was solved and issue resolved, but a delay in delivering the project. |

# Maintenance

Currently there is no AMC planned for this project.

# Conclusion

Project is in the completion stage.

# 10. Appendices