| Suraj Prabhakaran <suraj.prabhakaran@indocosmo.com> | Fri, Jul 5, 2019 at 7:33 AM |
| --- | --- |
| To: hiroshi_u <hiroshi_u@profield.jp> Cc: market_bus <market_bus@profield.jp>, Davis Sebastian <davis@indocosmo.com>, Mohandas PM ¦ Indocosmo Systems <mohandas@indocosmo.com>, Sam Indocosmo <sam@indocosmo.com> |  |
| Dear Mr.Hiroshi, Please find the schedule and the screen design for basic features in the attached file Delivery Date; Functionality. 24-Jul; Product List with search and filter. Product details page. 13-Aug; Implement chatting between product owner and customer with the product detail view page. 3-Sep; Implement multiple customers chatting with the product owner. 19-Sep; Implement offline mode. Customer feedback after each chat session. 8-Oct; iOS Application. 24-Oct; View chat history (Report). Master modules. 31-Oct; Integration Testing (Complete delivery). 15-Nov; UAT (Final Delivery). Thanks and Regards Suraj P. |