1st Project – Deeny’s group website development

Team - Deepak , Dileep , Saritha , Divine

Technologies - Magento 2.3 (Php , MySql)

Location : Kerala

Existing Website :https://dennysgroup.com/

Tasks Completed:

- Home and other pages’ designs have been completed.

- Default products listing has been changed from grid mode to list mode.

- Magnifier used in the product details page which zooms the product image on mouse hover.

- 24+ Products have been added from the old website to magento site.

Tasks Pending:

- Category filters on the sidebar should be able to display all the filter options even after the filtration.

- A separate category filtration section is required on the top of the product listing.

- Product quantity should be shown in either drop down or with plus/Minus icons.

- Add a separate comment box on the checkout section.

- In the whole sale purchase, customers should have to add a GSTIN number.

- Product details of a product should come under the product of the product listing products’ page instead of having a separate product details page.

HIGH LEVEL DESIGN

- A user panel for users

- An admin panel to manage activities happening in the user panel

- Online payment integration

DETAILED DESIGN

Process lists

- Register/Login
When the customer wants to purchase the products from the application, first user needs to register an account by clicking “Register” button to enter to the register page, and then just filling in Username, Password and Repeat Password

- If the registration is unsuccessful, a page will display to inform the customer, if there is a register fault, such as the User Name already exists, a friendly warning message will be given on the register page.

- In the register form, there is a validation function written to validate whether the information filled by the customer is valid or not. Only if all information is valid, the operation of register will be successful

- Login later

- After registering, user can login to this application by providing the registered email address and password

Home

- From the home page the user can search the available products.

- There should be an advanced filleting option such that it helps the user to select the product more easily.

Products will be listed here

- Categories

- List the products available, the user can view the basic details of the product. Also, they can add any of the products to their shopping cart.

- Recently viewed items.

- Recommendations and Daily new arrivals.

Cart

- List all the items held in their shopping cart

- Displays the product details of each item in the cart.

- Clear all items

- Remove item from cart

- Proceed to check out

Check out

- Check out page collects information from the customer. It also displays the purchase conditions and summarizes the orders by

- proving the cost and cost split up.

- Confirm order.

- Online payment or cash on delivery option

- For online payment there should be a security layer such that the confidential data should not get leaked out

User Account

- Review and rate product

- My Account

- My order

- Pay now for orders

- My profile

- Change password

- Delivery address

- Log out

Offers

- Discount

- Promotions

Customer service

- Change delivery slot

- Cancel order

- Log out

Admin

- Admin can view the list of orders in backend

- Manage Product - Add/edit/delete product

- Manage users

- Add offers section with Start date/time and End Date/time

- Admin can view the reports of the items ordered

- Show Reviews and ratings of the customer

- Stock update

- View registered customers details and their orders with payment method

- Sent push notifications

- Transaction reports

- Sales report

- Profit report

DESIRED FUTURE GOALS

- Different types of payment gateway implementations.