| ### Suraj Prabhakaran <suraj.prabhakaran@indocosmo.com>. | Thu, Feb 13, 2:06 PM |  |  |
| --- | --- | --- | --- |
| to hu, market_bus, Mohandas, Davis. |  |

Dear Hiroshi San,

Please find the summary of the AI - ML project plan below:

| PHASE 1 (MAN DAYS) | 128 |
| --- | --- |
| PHASE 2 (MAN DAYS) | 81 |
| Total Man Days | 209 |
| Total Man Months | 10.45 |

With 2 AI-ML developers, this can be completed in 5 to 6 calendar months.

Please find the attached detailed plan for the project.

If you have any further clarifications, kindly let us know

--

Thanks and Regards

Suraj P

Project Leader

Indocosmo Systems Pvt. Ltd.

Niko Hotels, 4F, KP Vallon Road | Cochin-20 | Kerala

suraj.prabhakaran@indocosmo.com | www.indocosmo.com