# Project Review - Meeting Minutes

| Location: | Indocosmo Systems Pvt ltd. |
| --- | --- |
| Date: | 25-11-2020 |
| Time: | 11:30AM to 12:30 PM |
| Attendees: | Sony George, Ayana, Anandhapadmanabhan, Anitha |
| Absentees: | NIL |
| Prepared By: | Anandhapadmanabhan, Ayana |

# Agenda items

  - Discussion about the progress and understanding of the HRMIS Project.

# Discussion points

- Discussion about the current status of the project.

- Discussion about the modules that are under development.

| # | Action item | Owner | Target Date | Status |
| --- | --- | --- | --- | --- |
| 1 | Change the color of highlights holiday dates in Calendar shown in the dashboard |  |  | Pending |
| 2 | Change Design to avoid scrolling |  |  | Pending |
| 3 | Change Edit, Delete Button |  |  | Pending |
| 4 | Change employee details view in admin and HR module |  |  | Pending |
| 5 | Change design as tab pane |  |  | Pending |
| 6 | Change in add project details in employee module(change technology test field to multiple selection dropdown) |  |  | Pending |
| 7 | Change in mail notification, attach page link to approve leave directly |  |  | Pending |
| 8 | Change client holiday list add |  |  | Pending |
| 9 | Project list dropdown is shown based on the client |  |  | Pending |
| 10 | Change submit button to save button |  |  | Pending |
| 11 | Client wise leave is allocated to every employees |  |  | Pending |
| 12 | Remove Reset button from every pages |  |  | Pending |
| 13 | Detailed leave report view |  |  | Pending |
| 14 | Change personal information in sidebar to tab view |  |  | Pending |