Project Closure Report - Carrypark

Document Issue Status

| Document ID: |  | Document Issue No: Document Revision No: |  |
| --- | --- | --- | --- |
| Prepared by: | Suresh S | Prepared Date: | 24-Apr-2019 |
| Reviewed by: |  | Reviewed Date: |  |
| Approved by: |  | Approved Date: |  |
| Distribution list |  |  |  |

Document Amendment Record

| Sl. No. | Issue No. | Revision No. | Approved Date | Pages Modified | Remarks (Modifications) |
| --- | --- | --- | --- | --- | --- |

Contents

1.	Project Overview	4

1.1	Brief Description	4

1.2	Project Summary	4

1.3	Main Stakeholders	4

2.	Project Performance	5

2.1	Project Schedule Performance	5

3.	Milestone & Deliverable Performance	5

4.	Defects Reported	5

5.	Best Practices	5

6.	Lessons Learned	5

7.	Risk Management	6

8.	Maintenance	6

9.	Conclusion	6

10.	Appendices	6

# Project Overview

### Brief Description

Carrypark is a baggage locker app created for The Carrypark Ltd, Japan, for people to place and lock their travel trolley baggage in public premises for safety. The app can be installed on iOS and Android devices and can operate the locking and unlocking process with at most security and payment. Admin can control and be able to track the transactional and locker device status and activities.

This system includes three modules:

Admin Module (Administrator level): An Admin Module enables only the administrator to log in to it and manage the app users, locker device information & transactional details.

IOS app (User level): The IOS app personalizes the app for a user, which helps the users to manage their user account and operate the lock and unlock of their baggage.

Android app (User level): The Android app personalizes the app for a user, which helps the users to manage their user account and operate the lock and unlock of their baggage.

### Project Summary

| PROJECT CODE |  |
| --- | --- |
| PROJECT NAME | Carrypark |
| START DATE | 02-DEC-2019 |
| END DATE | 20-NOV-2020 |
| TEAM SIZE | 5 |

### Main Stakeholders

| ROLE | NAME | EMAIL |
| --- | --- | --- |
| Customer Contact Person | Kondo Masahito | mkondo@carrypark.com |
| Project Manager | Mohandas P M | mohandas@indocosmo.com |
| Project Lead | Suresh S | suresh@indocosmo.com |
| QC Manager | Lithin James | lithin.j@indocosmo.in |

# Project Performance

### Project Schedule Performance

| Planned Start Date | 02-Dec-2019 |
| --- | --- |
| Planned End Date | 10-Apr-2020 |
| Actual Start Date | 02-Dec-2019 |
| Actual End Date | 20-Nov-2020 |

# Milestone & Deliverable Performance

| # | Deliverable | Planned Target Date | Actual Delivery Date | Delay in Days | Total Defects Reported | No. of Major Defects |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | CP Locker App | 15-Apr-2020 | 02-May-2020 | 12 |  |  |
| 2 | CP Security Process | 29-Apr-2020 | 04-Jun-2020 | 3 |  |  |
| 3 | CP Screen Flow Changes | 12-Jun-2020 | 16-Jun-2020 | 2 |  |  |
| 4 | CP Maintenance App | 31-Jul-2020 | 11-Sep-2020 | 10 |  |  |
| 5 | Cube Application | 12-Nov-2020 | 13-Nov-2020 | 1 |  |  |
| 5 | Full Release | 20-Nov-2020 |  |  |  |  |

# Defects Reported

| Total Bugs Reported (Internal Testing Team) | 124 |
| --- | --- |

# Best Practices

Project Management Tool: Redmine / Excel

# Lessons Learned

Scanning Bluetooth - Device not discovered issue

Reason

There is a time delay in identifying the Bluetooth device after disconnecting and then trying to reconnect the device.

Solution

1. Bluetooth scanning time has been changed from 15 seconds to 40 seconds.

2. In between, after 20 seconds, we are refreshing and restarting the Bluetooth scanning for getting the device.

3. Creating the error logging in the server for each error happens in the device and app.

# Risk Management

| Risk Occurred | Risk Severity (L:Low, M:Medium, H:High) | Mitigation action or Contingency actions taken | Effectiveness of action taken |
| --- | --- | --- | --- |
| Proper Lock device was not available | High | Testing has been done on Japan using actual locker devices | Accuracy in testing |

# Maintenance

Currently there is no AMC planned for this project.

# Conclusion

Project is in the completion stage.

# Appendices