# Project Review - Meeting Minutes

| Location: | Indocosmo Systems Pvt ltd. |
| --- | --- |
| Date: | 03-06-2020 |
| Time: | 04:00PM to 04:30 PM |
| Attendees: | Davis Sebastian,Roshn Varghese,Sony George,Suraj Prabhakaran, Naveen, Ayana, Anandhapadmanabhan, Jeswin Chacko |
| Absentees: | Ayana |
| Prepared By: | Anandhapadmanabhan |

# Agenda items

  - Discussion about the progress and understanding of the HRMIS Project.

# Discussion points

- Discussion about the current status of the project.

- Discussion about the modules that are under development.

- Discussion about the Estimated Time to complete the Project.

- Discussion about the problem in integrating the codes.

| # | Action item | Owner | Target Date | Status |
| --- | --- | --- | --- | --- |
| 1 | The Project with important functionalities has to be completed by 10-06-2020 | Project Leader | 10-06-2020 | Pending |