Minutes of Meeting
Topic: RMS – Roles and Permission and User Module Impact Analysis
Presenter: Savan,Udhayan G | Whatsapp Call
Audience: Deepak Dev, Udhayan G, Santhosh
Date: 28-01-2021
Created by: Udhayan G.

Edited by:
1. Discussed points
  1. Discussed for Impact Analysis on User Module
    1. In code level there is a change for checking the application for filltering user.
    2. The Application will be identified by the domain which they request so, no need to change the request data.
    3. We also had a discussion with all other APIs and confirmed that the following:
      1. Need to check all API permission based on roles and application
      2. If the user has no permission,roles then we treated the user as Guest user.
      3. The Guest user permissions are standard by default.

  1. Explaning the code and package to savan
    1. We have explained to savan that the code flow and package of RMS application are used.
    2. Also clarify the doubs regarding the package and technology.

  1. We have decided to send savan the list of module packages and key patterns which we are using for this applicaition. And We expect to send those list by before saturday(30-Jan-2021)
2. Conclusion
  1. As the workflow is changed we need to modify the APIs accordingly.
  2. Roles,Permission,Application will have impact almost all existing APIs and we need to change accordingly
  3. We need to remove the static condition in code level and want to make it dynamically.