1st Project – www.outlet4f.com

Team - Deepak Dev

Technologies - Magento 2.3 (Php , MySql), Server : Core 17 …….Amazon AWS

Tasks Completed:

- Payment methods implemented - Cash on delivery and Bank transfers

- Installed Magento. UX design of front end pages.

- Supported product creation process by the customer personnel.

Future Work Planned

- Integrate with Unicenter POS …… (Should we look for a more modern POS?)

- Multiple types of payment gateways … Cash on Delivery and PayPal already implemented

Tasks Pending

- Paypal integration pending for UAT (User Acceptance testing)

- BAIOPA payment pending - Credentials are not received

______________________________________________________________________

2nd Project – www.blackwhitetechnologies.com

Team - Deepak Dev

Technologies - Magento 2.3 (Php , Mysql) Server : 30Gb ,  Amazon AWS

Functionality Implemented

- Payment methods - Cash on delivery, Bank transfer, PayPal

- Installed a new theme on the website.

- Data entry is handled by the client

Future Task

- Integrate Unicenta POS

- BAIOPA payment pending - Credentials are not received

- Integrate with the new (under development) Repair Management System

Pending

- BAIOPA payment credentials are not received

___________________________________________________________________________

3rd Project - Repair Management System

Team - Udhayan G, Deepak Dev, Sony

Technologies - Frontend - Angular 10+, Backend - Node JS 13+, Database - MySql

HIGH LEVEL DESIGN

- Three modules – User, Technician and Admin

- User module –

  - login and registration, user profile,

  - Request repair, suggest new product addition (to be finalized by technician), request status tracking-on-demand and automatic alerts

  - Purchase parts – TV remote, cables etc – Do we build a material management, shipping and payment system?

  - REPORTS and VIEWS - All orders (old and current)

- Technician

  - Login and registration, receive/ approve repair request, create repair price quotation,

  - REPORTS and VIEWS – repairs, parts etc

- Admin – Manage user and technician

Roles – There are 3 roles at present in the proposed system

  - Customer- who can make repair requests.

  - Technician-The person who works the repair request.

  - Admin - the person who can manage both customer and technician

DETAILED DESIGN

Registration Process

  - Login Process and Roles

  - Users can submit personal details in the signup page for registration.

  - After email/ sms verification they can login into the application.

  - Users can use social login (Google, Facebook, etc) or manual signup and login process to use this application. Social Login is a single sign-on for end users.

Login Process

- Users have to login either with social media login or traditional username/ password login.

Repair Request Process:

- Register a new repair request by using a pre-existing product or requesting for a new product to be created. (ISSUE – customer may create inconsistent and wrong data)

- After the approval of the admin customer can add the product in their repair request. (BAD PROCESS – forcing the customer to interact multiple times with the application and potentially lose the customer)

- A successful repair request will generate a Job ID

- Admin will do the following

  - Compute the job time (ISSUE – Who creates the Job vs Time Master Data?)

  - Check parts availability (if needed order the parts) (ISSUE – Do we create a Parts Management System?)

  - Assign the job to the technician.

- The technician works on the job and the possible Job statuses are

  - Booked in,

  - Waiting for parts,

  - Under repairs

  - Completed.

- Customers will receive the status change notification through sms and email.

DESIRED FUTURE GOALS

- To create infinite product categories and attributes for products (similar to Magento). (ISSUE – Magento uses very powerful and expensive Elasticsearch capabilities)

- Integration with POS (which one?)  and website (Which one?)

- RMS should support multiple shops in future.

- RMS will be sold as a product in future.