Procedure

Software Release

Revision History

| Version | Author | Date | Remarks |
| --- | --- | --- | --- |
| 1.0 | George Elias | 10-02-2018 | 0.1.0 |

Procedure for Software Release

Table of Contents

1    PURPOSE	3

2    SCOPE	3

3    PROCEDURE	3

3.1    Release Process	3

3.2   Release Process Flow	5

3.3   Release Process Steps	6

4   INPUTS	6

5   OUTPUTS & RECORDS	6

6   REFERENCES	6

# 1    PURPOSE

This Procedure for Software Release Process describes the processes that are performed throughout the life cycle of a software project to ensure the efficient and effective management and releaseof all software projects at Indocosmo Systems Pvt. Ltd.

# 2    SCOPE

This Procedure is applicable for all software projects of Indocosmo Systems Pvt. Ltd. The scope of this document is to outline all activities, techniques, procedures to be used for Software Release of all the projects developed in Indocosmo.

# 3    PROCEDURE

## 3.1 Release Process

- Test member shall send (through email) the Test Results sheet (test case document with test results updated for multiple iterations) along with the release checklist (with Testing section filled) to QA Manager with recommendation for release once testing is complete and the system meets the release criteria. Criteria for release may be defined in general (eg. No critical or major bugs and there are workarounds for known minor bugs etc.)

OR

Test member shall send (through email) the Test Results sheet OR an update Test Status from Open Project against that project along with the release checklist to QA Manager with recommendation for release once testing is complete and the system meets the release criteria.

- QA Manager shall review the Test Results and Release Checklist and give a go ahead for release to PM/PL forwarding the test result and partial release checklist.

- PL/PM shall do the preparations for release and complete the remaining sections of release checklist, prepare release note and prepare release build.

- PM shall send the release note along with release checklist and path of release build to SRC (Software Release Committee of the project - members can be PM, PL, QA Manager, Test Lead or Tester and QA Member (if any)) requesting for approval of release.  QA Manager may be the chairman of SRC who will be accountable for release and give approval for release through reply email.

- On approval from QA Manager, PL shall install/deploy the build in the target environment and PM shall notify the customer about the release sharing the Release Note.

## 3.2   Release Process Flow

Prepare for Release

Test the Developed Features

Prepare Release Notes

Re-testing and a Complete Testing

Confirm the Security Aspects (Security Testing)

Performance & Load Testing

Choose a new Version Number

Start the Standard Release Process

Finish the Build Process

Update all the Records / Documents

Release Approval by Concerned Persons

Development of Scheduled Features

Bug Fixing and Verification

## 3.3 Release Process Steps

Development of scheduled features

Test the developed features

Bug Fixing and Verification

Re-testing and a Complete Testing

Confirm the security aspects (Security Testing)

Performance and Load Testing

Prepare for Release

Prepare Release Notes

Choose a new Version Number

Start the standard Release Process

Finish the Build Process

Update all the records/Documents

Release Approval by concerned persons

# 4   INPUTS

- Test Results

- Release Check List

# 5   OUTPUTS & RECORDS

The outputs of the software release process are:

- Release Build

- Release Note

# 6   References

http://www.plutora.com/blog/release-management-best-practices

https://en.wikipedia.org/wiki/Release_management